Project Title:	Human Arm Tracking Human Robot Interface		Submission Date:	16/10/25
Student Name:	Nicholas	Teague

Project Risk	Severity			Potential			Score / (Severity x Potential)	Mitigation Measures
	L	M	H	L	M	H	L=1, M=2, H=3
Robot arms are expensive			x	x			3	The project is based around a simulation of a robot arm, which decreases financial complexity but increases technical complexity.
Simulation software (Gazebo, CoppeliaSim) learning curve		x			x		4	If using existing simulation environments becomes too complex to set up or integrate to, I have previous projects that I could use to create my own simulation environment.
Simulation lag			x	x			3	The control loop / hardware can be made to run at a lower frequency, leaving more processing for the simulation.
Sensor integration failure			x		x		6	The project plan is structured so that tracking of one joint is the first milestone, which means the scope of the project can be determined if/when this milestone is reached.
Sensor hardware unavailable/unaffordable			x	x			3	The tracking technology will be based on a thorough analysis of cost, availability, and technical feasibility. Certain options include computer vision based pose estimation, IMU rigs, or strain gauge sensors.
University deadlines / other course work		x			x		4	The project plan is structured such that most of the time consuming work (i.e. running the simulation experiments) are done in Semester 2, where I have extra time to dedicate to the project.
Kinematic Mapping Complexity			x	x			3	The easiest solution is to use a robot simulation that matches the degrees of freedom that the tracking is able to achieve.
Documentation commitment		x			x		4	Documentation of all relevant aspects is done at the same time as the project to
Calibration strategies		x			x		4	The tracking should be completed by the winter break – so this academic break can be used to implement calibration.